## Slide 1: Project Night terror
Evan Geissler
Notes: **Randomly generate where texts are, items are, placements, etc. Core static, other stuff different.

## Slide 2: Previous
1) Documentation
2) AI (Main Focus)
3) General design (unexpected things, fix up things, etc. such as bugs or things not initially thought of)

## Slide 3: Testing Example
Things to Test:
-Attacking damage
-Attacking distance
-Animations flowing smoothly
-Radius of sight
-Radius of attack
-Player running out of sight
-Player running behind the AI

## Slide 4: future
Perks & Perk UI (Feb 15th)
Dynamic Menu (Feb 15th)
Music/Audio (March 1st)
General improvements (items, game play, etc.) (March 1st)
Project Clean Up (Anytime)

## Slide 5: Future
Testing (Feb 8th and onwards)
  AI, items, general testing (i.e. usability, bugs, small details like ensuring all levels link properly, etc.)
Secondary Requirements IF Main requirements are all finished and testing is completed. (Can start anytime when conditions met)
Final Testing & Documentation Oriented Work (March 23 on)

## Slide 6: Demo